## Slide 1
CYCLE TIME & PROCESS EFFICIENCY ANALYSIS
PROBLEM :
.
We’re facing consistent inefficiencies across key tasks in assembly and installation processes. These inefficiencies are resulting in unnecessary time losses, including:
  Long wait times for tools, crane, and skilled workers
  Rework due to misalignment and human errors
  Overstaffing in certain tasks, leading to wasted man-hours
  Excessive tool fetching time
Overall Impact: We’re losing up to 35% of the total time per task due to these inefficiencies

## Slide 2
RECOMMENDATIONS
Problem:
We’re wasting too much time fetching tools.
Solution:
Introduce Tool Kits: For each specific task, set up pre-packed kits with all necessary tools. This ensures the team isn’t wasting time looking for tools.
Potential Savings: Up to 3 hours/task.
Centralized Tool Station: Have a centralized inventory with immediate access for all workers to reduce downtime.
Rework the Tool Fetching Process

## Slide 3
RECOMMENDATIONS
Problem:
Overstaffing/Understaffing and inconsistent task allocation.
Solution:
Introduce real-time job tracking : via a digital platform (like a custom-built solution). This tool will allow us to track time and task status in real-time, and adjust staffing levels dynamically.
Potential Savings : 15-20% reduction in man-hours per task..
Implement a Digital Task & Time Management System

## Slide 4
RECOMMENDATIONS
Problem:
Long waiting periods for crane access on-site.
Solution:
Optimized Scheduling: Build out a detailed schedule that ensures cranes are pre-booked and allocated efficiently based on the assembly line flow.
Potential Savings : 20-40 mins/task.
Reduce Waiting Time for Crane

## Slide 5
RECOMMENDATIONS
Problem:
Teams often wait for each other or get diverted to other tasks.
Solution:
Cross-train : team members on multiple tasks (like welding, electrical work, and assembly).
  Increase flexibility across the team.
  Reduce downtime while waiting for specialists.
  Improve collaboration, resulting in smoother transitions between tasks.
  Potential Savings : 10–20% reduction in downtime.
Foster Cross-Training & Communication

## Slide 6
CONCLUSION
In conclusion, we've identified several key inefficiencies in our processes, particularly with crane wait times, tool fetching, labor allocation, and material shortages.
By implementing targeted solutions—optimizing crane coordination, streamlining tool management, adjusting labor sizes, and improving material flow—we can significantly reduce cycle times and enhance overall efficiency.
By making these changes, we’ll create a more efficient and cost-effective operation, setting a higher standard for how we work.